ShaadiHall.com

AI-Powered Event Hall Booking Marketplace

Master Technical Plan — MVP v1.0

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

GitHub: github.com/abdullahilyas3450/ShaadiHall

Stack: Next.js • FastAPI • LangChain • LangGraph • Claude API • Supabase • SendGrid

Version: MVP 1.0  |  Target: Investor Demo

# 1. Project Overview

ShaadiHall.com is an AI-powered event hall booking marketplace for Lahore, Pakistan. It connects customers looking for event halls with listed venues using an intelligent chatbot that understands English, Urdu, and Hinglish. The chatbot guides customers through the entire booking journey — from understanding their needs to confirming a reservation.

## 1.1 Problem Statement

Finding and booking event halls in Pakistan is a fragmented, manual process. Customers have to call multiple venues, check availability manually, and negotiate prices. There is no unified platform with an intelligent assistant to simplify this process.

## 1.2 Solution

ShaadiHall.com provides a centralized marketplace where customers interact with an AI chatbot that understands their requirements, searches available halls, presents top matches, and handles the complete booking flow — all in a single conversation.

## 1.3 Target Users

| User Type | Description |
| --- | --- |
| Customer | Anyone looking to book an event hall in Lahore for weddings, birthdays, or functions |
| Hall Owner (Future) | Venue owners who want to list and manage their halls on the platform |
| Admin (Future) | Platform administrator to manage listings and bookings |

## 1.4 MVP Scope

- Single city: Lahore

- 50 dummy halls seeded in CSV / Supabase

- AI chatbot for hall search and booking

- Booking confirmation via email (SendGrid)

- No admin panel, no hall owner signup in MVP

- Languages: English, Urdu, Hinglish

# 2. Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js 14 + Tailwind CSS | Website, hall listings, chatbot UI |
| Backend | Python 3.11 + FastAPI | API server, chatbot engine, booking logic |
| AI Framework | LangChain + LangGraph | Conversation flow, hall matching, state machine |
| AI Model | Claude API (claude-sonnet-4-20250514) | Natural language understanding and generation |
| Database (MVP) | CSV files | halls.csv and bookings.csv for quick prototyping |
| Database (Phase 8) | Supabase (PostgreSQL) | Production-grade persistent storage |
| Email | SendGrid (free tier) | Booking confirmation emails |
| Frontend Deploy | Vercel | Next.js hosting with automatic CI/CD |
| Backend Deploy | Render | FastAPI server hosting |
| Version Control | GitHub | Source code management and collaboration |

# 3. GitHub Repository Structure

Repository: github.com/abdullahilyas3450/ShaadiHall

## 3.1 Folder Structure

ShaadiHall/

├── frontend/                        # Next.js application

│   ├── app/

│   │   ├── page.tsx                 # Landing page

│   │   ├── halls/

│   │   │   ├── page.tsx             # Halls listing page

│   │   │   └── [id]/page.tsx        # Hall detail page

│   │   └── layout.tsx               # Root layout

│   ├── components/

│   │   ├── Chatbot/

│   │   │   ├── ChatWidget.tsx       # Floating chat button + window

│   │   │   ├── ChatWindow.tsx       # Chat messages container

│   │   │   ├── ChatMessage.tsx      # Individual message bubble

│   │   │   └── ChatInput.tsx        # Message input field

│   │   ├── HallCard.tsx             # Hall listing card component

│   │   ├── Navbar.tsx               # Navigation bar

│   │   └── Footer.tsx               # Footer

│   ├── lib/

│   │   └── api.ts                   # API calls to FastAPI backend

│   ├── public/                      # Static assets

│   ├── .env.local                   # Frontend env variables

│   └── package.json

│

├── backend/

│   ├── app/

│   │   ├── main.py                  # FastAPI app entry point

│   │   ├── agent/

│   │   │   ├── graph.py             # LangGraph state machine

│   │   │   ├── nodes.py             # All LangGraph nodes

│   │   │   └── state.py             # Conversation state schema

│   │   ├── chains/

│   │   │   └── hall_chain.py        # LangChain hall search logic

│   │   ├── api/

│   │   │   ├── chat.py              # /chat endpoint

│   │   │   └── bookings.py          # /bookings endpoint

│   │   ├── services/

│   │   │   ├── hall_service.py      # CSV/DB hall search logic

│   │   │   ├── booking_service.py   # Booking read/write logic

│   │   │   └── email_service.py     # SendGrid email sender

│   │   └── data/

│   │       ├── halls.csv            # 50 dummy halls

│   │       └── bookings.csv         # Pre-seeded + live bookings

│   ├── requirements.txt

│   └── .env                         # Backend env variables

│

├── docs/

│   ├── plan.md                      # Project plan summary

│   └── ShaadiHall_Master_Plan.docx  # This document

└── README.md

## 3.2 Branching Strategy

| Branch | Purpose |
| --- | --- |
| main | Always stable, demo-ready code. Merge from dev only when phase is complete. |
| dev | Active development branch. All work happens here first. |
| feature/frontend | Phase 6 — Next.js website and hall listing pages |
| feature/chatbot-ui | Phase 6 — React chatbot widget component |
| feature/ai-engine | Phase 3 & 4 — LangGraph agent and FastAPI wrapper |
| feature/booking-system | Phase 5 — Booking flow and CSV read/write |
| feature/email | Phase 7 — SendGrid email confirmation |
| feature/supabase | Phase 8 — Database migration from CSV to Supabase |

# 4. Data Models

## 4.1 halls.csv Schema

| Column | Type | Example | Description |
| --- | --- | --- | --- |
| id | Integer | 1 | Unique hall identifier |
| name | String | Al-Hamra Event Hall | Name of the hall |
| location | String | Gulberg, Lahore | Area and city |
| capacity_min | Integer | 100 | Minimum guest capacity |
| capacity_max | Integer | 500 | Maximum guest capacity |
| event_types | String | Wedding;Mehndi;Walima | Semicolon-separated event types |
| price_per_day | Integer | 85000 | Price in Pakistani Rupees |
| rating | Float | 4.8 | Hall rating out of 5 |
| parking | String | Yes/No | Parking availability |
| catering | String | Yes/No | Catering availability |
| description | String | Elegant hall... | Short hall description |
| contact_email | String | hall@shaadihall.com | Contact email |
| contact_phone | String | 0300-1111001 | Contact phone number |

## 4.2 bookings.csv Schema

| Column | Type | Example | Description |
| --- | --- | --- | --- |
| booking_id | String | B001 | Unique booking ID (auto-generated) |
| hall_id | Integer | 1 | Reference to halls.csv id |
| customer_name | String | Ahmed Khan | Customer full name |
| customer_email | String | ahmed@gmail.com | Customer email for confirmation |
| customer_phone | String | 0301-2222001 | Customer phone number |
| event_type | String | Wedding | Type of event |
| event_date | String | 2025-05-10 | Date of event (YYYY-MM-DD) |
| guests | Integer | 300 | Number of expected guests |
| status | String | confirmed | Booking status: confirmed/pending/cancelled |
| booked_at | String | 2025-04-01 | Date booking was created |

## 4.3 Availability Logic

A hall is considered AVAILABLE on a given date if no row exists in bookings.csv with the same hall_id AND event_date. This means:

- Agent queries bookings.csv for hall_id + event_date combination

- If NO matching row found → hall is available → proceed with booking

- If matching row found → hall is booked → suggest alternate date or similar halls

- When a new booking is confirmed, a new row is APPENDED to bookings.csv

# 5. AI Agent Conversation Flows

## 5.1 Required Information (Collected Before Search)

| # | Parameter | Example Values | Why Needed |
| --- | --- | --- | --- |
| 1 | Event Type | Wedding, Mehndi, Walima, Birthday, Corporate | Filter halls by supported event types |
| 2 | Guest Count | 100, 200, 500 | Filter by capacity_min and capacity_max |
| 3 | Preferred Location | Gulberg, DHA, Johar Town | Filter by location field |
| 4 | Budget (PKR/day) | 50000 to 100000 | Filter by price_per_day |
| 5 | Event Date | 2025-06-15 | Check availability in bookings.csv |

## 5.2 Flow 1 — General Search (No Specific Hall in Mind)

Trigger: Customer says 'I want to book a hall' or similar.

Step 1 — COLLECT_INFO Node:

- Agent asks for event type if not provided

- Agent asks for guest count if not provided

- Agent asks for preferred location/area in Lahore

- Agent asks for budget range per day

- Agent asks for event date

- Agent keeps asking until ALL 5 parameters are collected

- Agent understands responses in English, Urdu, and Hinglish

Step 2 — SEARCH_HALLS Node:

- Filter halls.csv: event_types contains requested event type

- Filter halls.csv: capacity_min <= guests <= capacity_max

- Filter halls.csv: location matches preferred area (fuzzy match)

- Filter halls.csv: price_per_day <= budget

- Cross-check bookings.csv: exclude halls booked on requested date

- Sort results by rating (descending)

- Return top 3 matches

Step 3 — PRESENT_RESULTS Node:

- Display top 3 halls with: name, location, capacity, price, rating, catering, parking

- Ask customer to pick one

Step 4 — COLLECT_CUSTOMER_DETAILS Node:

- Ask for customer full name

- Ask for customer email address

- Ask for customer phone number

Step 5 — CONFIRM_BOOKING Node:

- Display full booking summary for confirmation

- Customer confirms → append row to bookings.csv

- Generate unique booking_id (format: B + timestamp)

- Trigger email service to send confirmation

## 5.3 Flow 2 — Specific Hall Requested

Trigger: Customer mentions a specific hall name.

Step 1 — SPECIFIC_HALL_CHECK Node:

- Extract hall name from customer message

- Find hall in halls.csv by name (fuzzy match)

- Ask for event date if not already provided

- Check bookings.csv for that hall_id + event_date

If AVAILABLE:

- Show hall details: capacity, price, catering, parking, rating

- Ask customer to confirm they want to proceed

- Move to COLLECT_CUSTOMER_DETAILS node

If NOT AVAILABLE:

- Inform customer that the hall is booked on requested date

- Suggest nearest available dates for the same hall (next 3 free dates)

- Suggest top 2 similar halls (same area, similar price) that ARE available on that date

- Ask customer to choose an option

## 5.4 Flow 3 — No Results Found

Trigger: Search returns zero matching halls.

Agent Response Strategy:

- Inform customer in a friendly tone that no halls matched their criteria

- Suggest Option 1: Try a different date (agent checks nearby dates for availability)

- Suggest Option 2: Slightly increase budget (agent shows what is available at +20% budget)

- Suggest Option 3: Consider a nearby area (agent lists available areas)

- Customer picks an option → agent re-runs search with updated parameters

## 5.5 Language Handling

| Language | Example Input | Agent Behavior |
| --- | --- | --- |
| English | I need a hall for 300 guests in Gulberg | Respond in English |
| Urdu | Mujhe Gulberg mein 300 logon ke liye hall chahiye | Respond in Urdu |
| Hinglish | Mujhe ek hall book karna hai for my wedding | Respond in Hinglish matching customer's style |

# 6. LangGraph State Machine

## 6.1 Conversation State Schema (state.py)

class ConversationState(TypedDict):

messages: List[BaseMessage]       # Full conversation history

event_type: Optional[str]          # Wedding / Mehndi / Birthday etc.

guest_count: Optional[int]         # Number of guests

location: Optional[str]            # Preferred area in Lahore

budget: Optional[int]              # Max budget in PKR

event_date: Optional[str]          # YYYY-MM-DD format

specific_hall: Optional[str]       # If customer names a specific hall

search_results: Optional[List]     # Top 3 matched halls

selected_hall: Optional[dict]      # Hall customer picked

customer_name: Optional[str]       # Customer's full name

customer_email: Optional[str]      # Customer's email

customer_phone: Optional[str]      # Customer's phone

booking_confirmed: bool            # Whether booking is finalized

current_node: str                  # Tracks active node for routing

## 6.2 LangGraph Nodes (nodes.py)

| Node Name | Function | Input | Output |
| --- | --- | --- | --- |
| collect_info | Cross-question customer to gather all 5 search params | Partial state | Updated state with collected params |
| check_specific_hall | Handle requests for a named hall | Hall name + date | Availability result + suggestions |
| search_halls | Filter CSVs to find matching available halls | All 5 params | Top 3 hall results |
| present_results | Format and display top 3 halls to customer | Search results | Formatted hall options message |
| handle_no_results | Suggest alternatives when no halls found | Failed search params | Alternative suggestions |
| collect_customer_details | Gather name, email, phone | Selected hall | Customer contact info |
| confirm_booking | Write booking to CSV and trigger email | All booking data | Booking confirmation + email |
| router | Decide which node to go to next | Current state | Next node name |

## 6.3 Graph Flow (graph.py)

Graph Edges:

START → router

router → collect_info          (if missing any search param)

router → check_specific_hall   (if customer named a specific hall)

router → search_halls          (if all 5 params collected)

search_halls → present_results (if results found)

search_halls → handle_no_results (if no results)

handle_no_results → search_halls (after customer picks alternative)

present_results → collect_customer_details (after hall selected)

check_specific_hall → collect_customer_details (if hall available)

check_specific_hall → present_results (suggestions for unavailable hall)

collect_customer_details → confirm_booking (all details collected)

confirm_booking → END

# 7. FastAPI Backend — API Endpoints

## 7.1 Chat Endpoint

POST /api/chat

Description: Main endpoint that receives customer messages and returns chatbot responses.

Request Body:

{

"session_id": "string",          // Unique session ID per customer

"message": "string",             // Customer message

"language": "string"             // Optional: en / ur / hinglish

}

Response Body:

{

"session_id": "string",

"response": "string",            // Agent reply message

"state": "string",               // Current node name

"halls": [],                     // Hall results if in present_results node

"booking_confirmed": false       // True when booking is complete

}

## 7.2 Halls Endpoint

GET /api/halls

Description: Returns all halls from halls.csv for the frontend listing page.

Query Parameters:

location: string (optional)        // Filter by area

event_type: string (optional)      // Filter by event type

min_capacity: int (optional)       // Minimum capacity filter

max_price: int (optional)          // Maximum price filter

GET /api/halls/{hall_id}

Description: Returns details for a single hall by ID.

## 7.3 Bookings Endpoint

GET /api/bookings/availability

Description: Check if a hall is available on a specific date.

Query Parameters:

hall_id: int                       // Hall to check

date: string                       // Date in YYYY-MM-DD format

POST /api/bookings

Description: Create a new booking. Called internally by the agent after confirmation.

Request Body:

{

"hall_id": 1,

"customer_name": "Ahmed Khan",

"customer_email": "ahmed@gmail.com",

"customer_phone": "0301-1234567",

"event_type": "Wedding",

"event_date": "2025-06-15",

"guests": 300

}

# 8. Frontend — Next.js Application

## 8.1 Pages

| Page | Route | Description |
| --- | --- | --- |
| Landing Page | / | Hero section, how it works, CTA to chat or browse halls |
| Halls Listing | /halls | Grid of all 50 halls with filter options |
| Hall Detail | /halls/[id] | Full details of a single hall with photos, capacity, pricing |
| 404 Page | /* | Custom not found page |

## 8.2 Chatbot UI Components

| Component | File | Description |
| --- | --- | --- |
| ChatWidget | components/Chatbot/ChatWidget.tsx | Floating button (bottom-right) that opens/closes chat window |
| ChatWindow | components/Chatbot/ChatWindow.tsx | Full chat interface container with header and message list |
| ChatMessage | components/Chatbot/ChatMessage.tsx | Individual message bubble (user = right, agent = left) |
| ChatInput | components/Chatbot/ChatInput.tsx | Text input with send button at bottom of chat window |
| HallCard | components/HallCard.tsx | Card shown inside chat when agent presents hall options |

## 8.3 Chatbot UI Behavior

- Floating button visible on all pages (bottom-right corner)

- Click opens chat window (400px wide, 600px tall)

- Agent greeting message shown on open: 'Assalamu Alaikum! Main ShaadiHall ka AI assistant hoon...'

- User messages appear on right (green bubble), agent on left (white bubble)

- Typing indicator shown while waiting for agent response

- When agent returns hall options, show HallCard components inside chat

- Each HallCard shows: hall name, location, capacity, price, rating

- Customer can click 'Select This Hall' button on card to choose it

- Session ID generated on first message and stored in localStorage

## 8.4 Environment Variables (frontend/.env.local)

NEXT_PUBLIC_API_URL=http://localhost:8000    # FastAPI backend URL

# 9. Email Confirmation — SendGrid

## 9.1 Trigger

Email is sent automatically after confirm_booking node successfully writes to bookings.csv.

## 9.2 Email Content

| Field | Value |
| --- | --- |
| From | bookings@shaadihall.com |
| To | Customer email address |
| Subject | Booking Confirmed — [Hall Name] on [Date] ¦ ShaadiHall.com |
| Body | Booking ID, Hall Name, Location, Event Date, Guests, Price, Contact Info |

## 9.3 Email Service (services/email_service.py)

Function: send_booking_confirmation(booking_data: dict)

- Formats email HTML template

- Calls SendGrid API with booking details

- Returns success/failure status

- Logs email sent confirmation

## 9.4 Environment Variables (backend/.env)

SENDGRID_API_KEY=your_sendgrid_api_key

FROM_EMAIL=bookings@shaadihall.com

ANTHROPIC_API_KEY=your_claude_api_key

# 10. Build Phases — Step by Step

| Phase | What to Build | Files Created/Modified | Status |
| --- | --- | --- | --- |
| Phase 1 | GitHub repo + folder structure + README | README.md, all folders, docs/plan.md | ✅ DONE |
| Phase 2 | CSV dummy data — 50 halls + 20 bookings | backend/app/data/halls.csv, bookings.csv | ✅ DONE |
| Phase 3 | LangGraph state machine + LangChain agent | agent/state.py, agent/nodes.py, agent/graph.py, chains/hall_chain.py | 🔲 TODO |
| Phase 4 | FastAPI wrapper around agent | app/main.py, api/chat.py, api/bookings.py, services/hall_service.py, services/booking_service.py | 🔲 TODO |
| Phase 5 | Test all flows via Postman | No new files — test Phase 3+4 | 🔲 TODO |
| Phase 6 | Next.js frontend + chatbot UI | All frontend/ files | 🔲 TODO |
| Phase 7 | Connect frontend to FastAPI | frontend/lib/api.ts, update components | 🔲 TODO |
| Phase 8 | Migrate CSV to Supabase | Update services to use Supabase client | 🔲 TODO |
| Phase 9 | SendGrid email confirmation | services/email_service.py | 🔲 TODO |

# 11. Python Requirements (backend/requirements.txt)

fastapi==0.111.0

uvicorn==0.30.0

langchain==0.2.0

langchain-anthropic==0.1.15

langgraph==0.1.5

anthropic==0.28.0

pandas==2.2.0

python-dotenv==1.0.0

sendgrid==6.11.0

pydantic==2.7.0

httpx==0.27.0

# 12. Phase 3 — Detailed Agent Code Spec

This section gives the AI coding agent precise instructions to build Phase 3.

## 12.1 state.py — Full Spec

- Import TypedDict from typing

- Import Optional, List from typing

- Import BaseMessage from langchain_core.messages

- Define ConversationState as TypedDict with all fields listed in Section 6.1

- All fields except messages and booking_confirmed should be Optional

- booking_confirmed defaults to False

- current_node defaults to 'collect_info'

## 12.2 nodes.py — Full Spec

- Import ConversationState from state.py

- Import ChatAnthropic from langchain_anthropic

- Import hall_service and booking_service

- Each node is a Python function that takes state: ConversationState and returns updated state

- All nodes use Claude API via ChatAnthropic(model='claude-sonnet-4-20250514')

- collect_info node: prompt Claude to extract event_type, guest_count, location, budget, event_date from conversation. Keep asking for missing fields.

- search_halls node: call hall_service.search_halls(state) to filter CSV. Update state.search_results.

- present_results node: format top 3 results as readable message. Update state.messages.

- handle_no_results node: prompt Claude to generate friendly no-results message with 3 alternatives.

- collect_customer_details node: prompt Claude to ask for name, email, phone. Extract and update state.

- confirm_booking node: call booking_service.create_booking(state). Call email_service.send_confirmation(). Update state.booking_confirmed = True.

- check_specific_hall node: call hall_service.check_hall_availability(hall_name, date). Return availability result.

## 12.3 hall_service.py — Full Spec

- Load halls.csv using pandas on startup

- Load bookings.csv using pandas on startup

- Function search_halls(state): filter by event_type (substring match in event_types column), capacity (capacity_min <= guests <= capacity_max), location (case-insensitive contains), price (price_per_day <= budget), availability (hall_id not in bookings for that date). Sort by rating desc. Return top 3 as list of dicts.

- Function check_hall_availability(hall_name, date): fuzzy match hall name, check bookings.csv for hall_id + date combination. Return available=True/False + hall details.

- Function get_nearby_dates(hall_id, date, n=3): find next n dates after given date where hall is not booked.

- Function get_similar_halls(hall, date): find halls with same location or similar price that are available on date.

## 12.4 booking_service.py — Full Spec

- Function create_booking(state): generate booking_id as 'B' + timestamp, append new row to bookings.csv using pandas, return booking_id

- Function get_booking(booking_id): find booking in CSV by booking_id, return as dict

## 12.5 graph.py — Full Spec

- Import StateGraph from langgraph.graph

- Import all nodes from nodes.py

- Create graph = StateGraph(ConversationState)

- Add all nodes to graph

- Add conditional edges using router function

- Router logic: if specific_hall in state and not resolved → check_specific_hall. Elif any search param missing → collect_info. Elif search_results is None → search_halls. Elif search_results is empty list → handle_no_results. Elif selected_hall is None → present_results. Elif customer details incomplete → collect_customer_details. Elif not booking_confirmed → confirm_booking. Else → END.

- Compile graph with graph.compile()

- Export compiled graph as 'app'

# 13. Investor Demo Script

Use this script to demo ShaadiHall.com to potential investors in under 2 minutes.

## Demo Flow

| Step | Action | What It Shows |
| --- | --- | --- |
| 1 | Open ShaadiHall.com on browser | Professional landing page with branding |
| 2 | Click 'Browse Halls' — show listing page | 50 halls displayed in grid with photos and details |
| 3 | Click chatbot floating button | Chat window opens with greeting in Urdu/Hinglish |
| 4 | Type: 'Mujhe ek hall chahiye wedding ke liye' | AI understands Hinglish and starts asking questions |
| 5 | Answer: 300 guests, DHA, budget 90000, 15th July | Agent collects all parameters naturally |
| 6 | Agent shows top 3 matched halls | Smart AI matching with availability check |
| 7 | Select a hall | Agent asks for customer details |
| 8 | Enter name, email, phone | Agent confirms booking summary |
| 9 | Confirm booking | Booking written to database instantly |
| 10 | Show confirmation email arriving | Full end-to-end flow complete in real time |

# 14. Post-MVP Roadmap (After Funding)

| Feature | Priority | Description |
| --- | --- | --- |
| Hall Owner Portal | High | Owners can signup, list halls, manage availability and bookings |
| Payment Integration | High | Online advance payment via JazzCash or Easypaisa |
| Admin Dashboard | High | Platform management, analytics, booking oversight |
| SMS Reminders | Medium | Twilio SMS reminders 1 week and 1 day before event |
| Hall Reviews & Ratings | Medium | Customers can rate and review halls after events |
| Multi-city Expansion | Medium | Add Karachi, Islamabad, Rawalpindi |
| Mobile App | Low | React Native app for iOS and Android |
| Hall Photo Gallery | Low | Upload and display multiple photos per hall |
| Comparison Tool | Low | Side by side comparison of up to 3 halls |

# 15. Instructions for AI Coding Agent

If you are an AI agent reading this document to build ShaadiHall.com, follow these instructions:

## 15.1 General Rules

- Never write code for a phase until the previous phase is complete and tested

- Always follow the exact folder structure defined in Section 3

- Use the exact file names specified in this document

- All Python code must be compatible with Python 3.11

- All JavaScript/TypeScript code must be compatible with Next.js 14

- Never hardcode API keys — always use environment variables

- Always handle errors gracefully with try/except in Python

## 15.2 Start Here — Phase 3

Phases 1 and 2 are already complete. Begin with Phase 3. Build in this order:

- 1. Create backend/app/agent/state.py following Section 12.1

- 2. Create backend/app/services/hall_service.py following Section 12.3

- 3. Create backend/app/services/booking_service.py following Section 12.4

- 4. Create backend/app/agent/nodes.py following Section 12.2

- 5. Create backend/app/agent/graph.py following Section 12.5

- 6. Create backend/requirements.txt following Section 11

- 7. Test each component before moving to Phase 4

## 15.3 Phase 4 — FastAPI

- Create backend/app/main.py as FastAPI application entry point

- Create backend/app/api/chat.py with POST /api/chat endpoint

- Create backend/app/api/bookings.py with GET and POST booking endpoints

- Wire the LangGraph agent into the chat endpoint

- Maintain session state using a dictionary keyed by session_id

## 15.4 Testing Checklist Before Phase 5

- Flow 1: General search returns top 3 halls correctly

- Flow 2: Specific hall check returns availability correctly

- Flow 3: No results triggers alternative suggestions

- Booking writes correctly to bookings.csv

- All 3 languages (English, Urdu, Hinglish) work

- Session state persists across multiple messages

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ShaadiHall.com — Master Plan v1.0

github.com/abdullahilyas3450/ShaadiHall